**Task #1:**

**Name of the task:** Database design

**Estimated No of hours:** 5

**Actual time spent:** 1

**Notes:** The four separate tables probably could have been combined for one table, however, it was required we have at least three.

**Issues:** none

**Task #2:**

**Name of the task:** front end design and implementation

**Estimated No of hours:** 8

**Actual time spent:** 10

**Notes:** Ran out of time to do client-side validation on the forms and styling.

**Issues:** Trouble arranging buttons in the two modals. I did not allow myself enough time, so styling suffered immensely.

**Task #3:**

**Name of the task:** back end design and implementation

**Estimated No of hours:** 12

**Actual time spent:** 16

**Notes:** Ran out of time to add a lot of the functionality I wanted to.

**Issues:** Not familiar with PHP, so it took a while to learn the new concepts and implement them. A lot of the code is shaky, and quite honestly subpar(at least for my standards).

**Task #4:**

**Name of the task:** documentation

**Estimated No of hours:** 5

**Actual time spent:** 3

**Notes:** N/A

**Issues:** None